KEYSTONE MECHANICAL SERVICES, LLC

880 Space Park North, Goodlettsville, Tennessee 37072

March 3, 2025

Mr. Marcus Oyelaran

Brightwater Builders, Inc.

Re: Harpeth Ridge Medical Office Building - Level 3 Supply Ductwork

Dear Marcus:

Keystone disputes any suggestion that it is responsible for the cost of replacing the Level 3 supply ductwork. All ductwork on the Project was installed in accordance with approved submittals and with the knowledge and acceptance of Brightwater's field staff. Keystone's supply of 20 gauge coil was delayed by a nationwide shortage beyond its control.

Keystone will perform the replacement work under protest and reserves its right to payment for that work.

Sincerely,

Tomasz Wierzbicki

Project Manager

Keystone Mechanical Services, LLC