SUBMITTAL TRANSMITTAL No. 002

Project: Harpeth Ridge Medical Office Building, Job 24-117

From: Brightwater Builders, Inc. (Marcus Oyelaran)

To: Lindqvist Rowe Architects, PLLC

Specification Section: 07 54 00 - TPO roofing system

Date Sent: April 26, 2024

Architect's Action (May 5, 2024):

APPROVED.

Reviewed by Evelyn Rowe, AIA. Review is for general conformance with the design concept only; the Contractor remains responsible for dimensions, quantities and coordination.