SUBMITTAL TRANSMITTAL No. 004

Project: Harpeth Ridge Medical Office Building, Job 24-117

From: Brightwater Builders, Inc. (Marcus Oyelaran)

To: Lindqvist Rowe Architects, PLLC

Specification Section: 09 29 00 - Gypsum board assemblies

Date Sent: January 3, 2025

Architect's Action (January 16, 2025):

APPROVED AS NOTED. See reviewer comments on sheets 3 and 7.

Reviewed by Evelyn Rowe, AIA. Review is for general conformance with the design concept only; the Contractor remains responsible for dimensions, quantities and coordination.